## Secure OTA Update Compiler

# 14-Week Execution Plan

## Phase 1: Problem Understanding & Basic Foundations

### Week 1 – Problem & Context Understanding

Activities

- Understand firmware update (OTA) workflow at a conceptual level

- Identify security risks in firmware update logic

- Clearly define what the compiler is responsible for vs what it is not

Deliverables

- Problem definition document

- Scope boundaries (what is enforced at compile time)

- Initial threat overview (malicious firmware, rollback attack)

### Week 2 – Literature Survey & Gap Identification

Activities

- Review 10–15 sources on:

  - Secure firmware updates

  - Compiler-based security enforcement

  - Static enforcement of security invariants

- Study limitations of runtime-only update checks

Deliverables

- Literature review table (Approach | Technique | Limitations)

- Gap statement

Phase 2: Requirement Analysis & System Design

### Week 3 – Requirements & Threat Analysis

Activities

- Define functional requirements

- Define non-functional requirements

- Create a threat model focused on update abuse

Deliverables

- Software Requirements Specification (SRS)

- Threat model document (attacker goals & assumptions)

### Week 4 – Architecture & Design Planning

Activities

- Design overall compiler architecture:

  - Input → AST → CFG → Security Checks → Output

- Identify compiler modules:

  - Update detector

  - Control-flow analyzer

  - Invariant checker

- Choose tools (LLVM / Clang or custom compiler)

Deliverables

- Architecture diagram

- Module interaction diagram

- Technology stack justification

## Phase 3: Language and Front-End Setup

### Week 5 – Update Logic Identification Design

Activities

- Define what constitutes “firmware update code”

- Specify expected APIs/functions (e.g., verify, install)

- Define assumptions about firmware structure

Deliverables

- Update logic specification

- Sample secure vs insecure firmware snippets

- Defined enforcement rules (informal)

Week 6 – Frontend / Parsing / AST Access

Activities

- Implement parsing frontend (LLVM AST pass or custom parser)

- Identify firmware update functions in AST

Deliverables

- Identifiable IR generation

- Logs showing detected update-related code

- AST traversal module

## Phase 4: Core Compiler Analysis

### Week 7 – Control Flow Graph (CFG) Construction

Activities

- Construct CFG for update-related functions

- Identify execution paths leading to firmware installation

- Understand dominance and reachability

Deliverables

- CFG diagrams

- CFG construction documentation

- Intermediate analysis logs

### Week 8 – Security Invariant Definition

Activities

- Formally define the four enforced invariants:

  - Signature verification before installation

  - Firmware version monotonicity (rollback prevention)

  - Trusted update source validation

  - Information Leakage Through Debug Logs

Deliverables

- Formal invariant definitions

- Rule-checking logic description

- Error conditions for each violation

## Phase 5: Security Enforcement Implementation

### Week 9 – Compile-Time Enforcement Logic

Activities

- Implement checks for:

  - Verify → Install dominance

  - Version comparison enforcement

  - Trusted source usage

  - No log leakage

- Ensure violations trigger compilation failure

Deliverables

- Working enforcement engine

- Compile-time error messages

- Rule enforcement logs

### Week 10 – Instrumentation

Activities

- Implement safe-code instrumentation:

  - Auto-insert version checks

  - Insert mandatory verification stubs

- Log enforcement decisions for auditability

Deliverables

- Instrumented firmware output

- Before/after code comparison

- Instrumentation documentation

## Phase 6: Testing & Validation

### Week 11 – Testing & Validation

Activities

- Develop test cases:

  - Unsigned firmware

  - Rollback attempt

  - Valid secure update

- Perform compile-time validation

Deliverables

- Test case suite

- Test results and failure analysis

- Bug-fix documentation

### Week 12 – Evaluation & Demonstration Setup

Activities

- Compare normal compilation vs secure compilation

- Measure detection coverage and enforcement success

- Prepare VM or Raspberry Pi demo environment

Deliverables

- Evaluation report

- Demo screenshots or logs

- Comparative analysis

## Phase 7: Explanation, Documentation & Refinement

### Week 13 – Explainability & Documentation

Activities

- Document how each invariant is enforced

- Explain compiler reasoning with CFG examples

- Prepare diagrams and flow explanations

Deliverables

- Explanation report

- CFG-based enforcement illustrations

- Draft final report

### Week 14 – Final Integration & Submission

Activities

- Final code cleanup and refactoring

- End-to-end integration testing

- Prepare presentation and demo

Deliverables

- Final compiler implementation

- Final report (PDF)

- Presentation slides

- Demo video / live demo